## Slide 1: Chapter 9 – Software Evolution

## Slide 2: Software change
Software change is inevitable
  New requirements emerge when the software is used;
  The business environment changes;
  Errors must be repaired;
  New computers and equipment is added to the system;
  The performance or reliability of the system may have to be improved.
A key problem for all organizations is implementing and managing change to their existing software systems.

## Slide 3: Importance of evolution
Organisations have huge investments in their software systems - they are critical business assets.
To maintain the value of these assets to the business, they must be changed and updated.
The majority of the software budget in large companies is devoted to changing and evolving existing software rather than developing new software.

## Slide 4: Evolution and servicing

## Slide 5: Evolution and servicing
Evolution
  The stage in a software system’s life cycle where it is in operational use and is evolving as new requirements are proposed and implemented in the system.
Servicing
  At this stage, the software remains useful but the only changes made are those required to keep it operational i.e. bug fixes and changes to reflect changes in the software’s environment. No new functionality is added.
Phase-out
  The software may still be used but no further changes are made to it.

## Slide 6: Evolution processes
Software evolution processes depend on
  The type of software being maintained;
  The development processes used;
  The skills and experience of the people involved.
Proposals for change are the driver for system evolution.
  Should be linked with components that are affected by the change, thus allowing the cost and impact of the change to be estimated.
Change identification and evolution continues throughout the system lifetime.

## Slide 7: Change identification and evolution processes

## Slide 8: Change implementation
Iteration of the development process where the revisions to the system are designed, implemented and tested.
A critical difference is that the first stage of change implementation may involve program understanding, especially if the original system developers are not responsible for the change implementation.
During the program understanding phase, you have to understand how the program is structured, how it delivers functionality and how the proposed change might affect the program.

## Slide 9: Agile methods and evolution
Agile methods are based on incremental development so the transition from development to evolution is a seamless one.
  Evolution is simply a continuation of the development process based on frequent system releases.
Automated regression testing is particularly valuable when changes are made to a system.
Changes may be expressed as additional user stories.

## Slide 10: Handover problems
Where the development team have used an agile approach but the evolution team is unfamiliar with agile methods and prefer a plan-based approach.
  The evolution team may expect detailed documentation to support evolution and this is not produced in agile processes.
Where a plan-based approach has been used for development but the evolution team prefer to use agile methods.
  The evolution team may have to start from scratch developing automated tests and the code in the system may not have been refactored and simplified as is expected in agile development.

## Slide 11: Legacy systems
Legacy systems are older systems that rely on languages and technology that are no longer used for new systems development.
Legacy software may be dependent on older hardware, such as mainframe computers and may have associated legacy processes and procedures.
Legacy systems are not just software systems but are broader socio-technical systems that include hardware, software, libraries and other supporting software and business processes.

## Slide 12: Legacy system components
System hardware Legacy systems may have been written for hardware that is no longer available.
Support software The legacy system may rely on a range of support software, which may be obsolete or unsupported.
Application software The application system that provides the business services is usually made up of a number of application programs.
Application data These are data that are processed by the application system. They may be inconsistent, duplicated or held in different databases.
NOTE: Legacy systems are expensive to change.

## Slide 13: Legacy system management
Organisations that rely on legacy systems must choose a strategy for evolving these systems
  Scrap the system completely and modify business processes so that it is no longer required;
  Continue maintaining the system;
  Transform the system by re-engineering to improve its maintainability;
  Replace the system with a new system.
The strategy chosen should depend on the system quality and its business value.

## Slide 14: Figure 9.13 An example of a legacy system assessment

## Slide 15: Legacy system categories
Low quality, low business value
  These systems should be scrapped.
Low-quality, high-business value
  These make an important business contribution but are expensive to maintain. Should be re-engineered or replaced if a suitable system is available.
High-quality, low-business value
  Replace with COTS, scrap completely or maintain.
High-quality, high business value
  Continue in operation using normal system maintenance.

## Slide 16: Software maintenance
Modifying a program after it has been put into use.
The term is mostly used for changing custom software. Generic software products are said to evolve to create new versions.
Maintenance does not normally involve major changes to the system’s architecture.
Changes are implemented by modifying existing components and adding new components to the system.

## Slide 17: Types of maintenance
Fault repairs
  Changing a system to fix bugs/vulnerabilities and correct deficiencies in the way meets its requirements.
Environmental adaptation
  Maintenance to adapt software to a different operating environment
  Changing a system so that it operates in a different environment (computer, OS, etc.) from its initial implementation.
Functionality addition and modification
  Modifying the system to satisfy new requirements.

## Slide 18: Maintenance effort distribution

## Slide 19: Maintenance costs
Usually greater than development costs (2* to 100* depending on the application).
Affected by both technical and non-technical factors.
Increases as software is maintained. Maintenance corrupts the software structure so makes further maintenance more difficult.
Ageing software can have high support costs (e.g. old languages, compilers etc.).

## Slide 20: Maintenance costs
It is usually more expensive to add new features to a system during maintenance than it is to add the same features during development
  A new team has to understand the programs being maintained
  Separating maintenance and development means there is no incentive for the development team to write maintainable software
  Program maintenance work is unpopular
    Maintenance staff are often inexperienced and have limited domain knowledge.
  As programs age, their structure degrades and they become harder to change

## Slide 21: Software reengineering
Restructuring or rewriting part or all of a legacy system without changing its functionality.
Applicable where some but not all sub-systems of a larger system require frequent maintenance.
Reengineering involves adding effort to make them easier to maintain. The system may be re-structured and re-documented.

## Slide 22: Refactoring
Refactoring is the process of making improvements to a program to slow down degradation through change.
You can think of refactoring as ‘preventative maintenance’ that reduces the problems of future change.
Refactoring involves modifying a program to improve its structure, reduce its complexity or make it easier to understand.
When you refactor a program, you should not add functionality but rather concentrate on program improvement.

## Slide 23: Refactoring and reengineering
Re-engineering takes place after a system has been maintained for some time and maintenance costs are increasing. You use automated tools to process and re-engineer a legacy system to create a new system that is more maintainable.
Refactoring is a continuous process of improvement throughout the development and evolution process. It is intended to avoid the structure and code degradation that increases the costs and difficulties of maintaining a system.

## Slide 24: ‘Bad smells’ in program code
Duplicate code
  The same or very similar code may be included at different places in a program. This can be removed and implemented as a single method or function that is called as required.
Long methods
  If a method is too long, it should be redesigned as a number of shorter methods.
Switch (case) statements
  These often involve duplication, where the switch depends on the type of a value. The switch statements may be scattered around a program. In object-oriented languages, you can often use polymorphism to achieve the same thing.

## Slide 25: Switch (case) statements: (adopted from https://refactoring.guru)

## Slide 26: ‘Bad smells’ in program code
Data clumping
  Data clumps occur when the same group of data items (fields in classes, parameters in methods) re-occur in several places in a program. These can often be replaced with an object that encapsulates all of the data.
Speculative generality
  This occurs when developers include generality in a program in case it is required in the future. This can often simply be removed.

## Slide 27: Chapter 10 – Dependable systems

## Slide 28: System dependability
For many computer-based systems, the most important system property is the dependability of the system.
The dependability of a system reflects the user’s degree of trust in that system. It reflects the extent of the user’s confidence that it will operate as users expect and that it will not ‘fail’ in normal use.
Dependability covers the related systems attributes of reliability, availability and security. These are all inter-dependent.

## Slide 29: The principal dependability properties

## Slide 30: Other dependability properties
Repairability
  Reflects the extent to which the system can be repaired in the event of a failure
Maintainability
  Reflects the extent to which the system can be adapted to new requirements;
Error tolerance
  Reflects the extent to which user input errors can be avoided and tolerated.

## Slide 31: Dependability costs
Dependability costs tend to increase exponentially as increasing levels of dependability are required.
There are two reasons for this
  The use of more expensive development techniques and hardware that are required to achieve the higher levels of dependability.
  The increased testing and system validation that is required to convince the system client and regulators that the required levels of dependability have been achieved.

## Slide 32: Cost/dependability curve

## Slide 33: Dependability economics
Because of very high costs of dependability achievement, it may be more cost effective to accept untrustworthy systems and pay for failure costs
However, this depends on social and political factors. A reputation for products that can’t be trusted may lose future business
Depends on system type - for business systems in particular, modest levels of dependability may be adequate

## Slide 34: Redundancy and diversity

## Slide 35: Redundancy and diversity
Redundancy
  Keep more than a single version of critical components so that if one fails then a backup is available.
Diversity
  Provide the same functionality in different ways in different components so that they will not fail in the same way.
Redundant and diverse components should be independent so that they will not suffer from ‘common-mode’ failures
  For example, components implemented in different programming languages means that a compiler fault will not affect all of them.

## Slide 36: Diversity and redundancy examples
Redundancy. Where availability is critical (e.g. in e-commerce systems), companies normally keep backup servers and switch to these automatically if failure occurs.
Diversity. To provide resilience against external attacks, different servers may be implemented using different operating systems (e.g. Windows and Linux)

## Slide 37: Chapter 22 – Project Management

## Slide 38: Software project management
Concerned with activities involved in ensuring that software is delivered on time and on schedule and in accordance with the requirements of the organisations developing and procuring the software.
Project management is needed because software development is always subject to budget and schedule constraints that are set by the organisation developing the software.

## Slide 39: Success criteria
Deliver the software to the customer at the agreed time.
Keep overall costs within budget.
Deliver software that meets the customer’s expectations.
Maintain a coherent and well-functioning development team.

## Slide 40: Factors influencing project management
Company size
Software customers
Software size
Software type
Organizational culture
Software development processes
These factors mean that project managers in different organizations may work in quite different ways.

## Slide 41: Universal management activities
Project planning
  Project managers are responsible for planning. estimating and scheduling project development and assigning people to tasks.
  Covered in Chapter 23.
Risk management
  Project managers assess the risks that may affect a project, monitor these risks and take action when problems arise.
People management
  Project managers have to choose people for their team and establish ways of working that leads to effective team performance.

## Slide 42: Management activities
Reporting
  Project managers are usually responsible for reporting on the progress of a project to customers and to the managers of the company developing the software.
Proposal writing
  The first stage in a software project may involve writing a proposal to win a contract to carry out an item of work. The proposal describes the objectives of the project and how it will be carried out.

## Slide 43: Risk management: Examples of project, product, and business risks
Risk | Affects | Description
Staff turnover | Project | Experienced staff will leave the project before it is finished.
Management change | Project | There will be a change of organizational management with different priorities.
Hardware unavailability | Project | Hardware that is essential for the project will not be delivered on schedule.
Requirements change | Project and product | There will be a larger number of changes to the requirements than anticipated.
Specification delays | Project and product | Specifications of essential interfaces are not available on schedule.
Size underestimate | Project and product | The size of the system has been underestimated.
CASE tool underperformance | Product | CASE tools, which support the project, do not perform as anticipated.
Technology change | Business | The underlying technology on which the system is built is superseded by new technology.
Product competition | Business | A competitive product is marketed before the system is completed.

## Slide 44: The risk management process
Risk identification
  Identify project, product and business risks;
Risk analysis
  Assess the likelihood and consequences of these risks;
Risk planning
  Draw up plans to avoid or minimise the effects of the risk;
Risk monitoring
  Monitor the risks throughout the project;

## Slide 45: Risk types and examples
Risk | Probability | Effects
Organizational financial problems force reductions in the project budget (7). | Low | Catastrophic
It is impossible to recruit staff with the skills required for the project (3). | High | Catastrophic
Key staff are ill at critical times in the project (4). | Moderate | Serious
Faults in reusable software components have to be repaired before these components are reused. (2). | Moderate | Serious
Changes to requirements that require major design rework are proposed (10). | Moderate | Serious
The organization is restructured so that different management are responsible for the project (6). | High | Serious
The database used in the system cannot process as many transactions per second as expected (1). | Moderate | Serious

## Slide 46: Risk types and examples
Risk | Probability | Effects
The time required to develop the software is underestimated (12). | High | Serious
Software tools cannot be integrated (9). | High | Tolerable
Customers fail to understand the impact of requirements changes (11). | Moderate | Tolerable
Required training for staff is not available (5). | Moderate | Tolerable
The rate of defect repair is underestimated (13). | Moderate | Tolerable
The size of the software is underestimated (14). | High | Tolerable
Code generated by code generation tools is inefficient (8). | Moderate | Insignificant

## Slide 47: Managing people
People are an organisation’s most important assets.
The tasks of a manager are essentially people-oriented. Unless there is some understanding of people, management will be unsuccessful.
Poor people management is an important contributor to project failure.

## Slide 48: People management factors
Consistency
  Team members should all be treated in a comparable way without favourites or discrimination.
Respect
  Different team members have different skills and these differences should be respected.
Inclusion
  Involve all team members and make sure that people’s views are considered.
Honesty
  You should always be honest about what is going well and what is going badly in a project.

## Slide 49: Motivating people
An important role of a manager is to motivate the people working on a project.
Motivation means organizing the work and the working environment to encourage people to work effectively.
  If people are not motivated, they will not be interested in the work they are doing. They will work slowly, be more likely to make mistakes and will not contribute to the broader goals of the team or the organization.
Motivation is a complex issue but it appears that their are different types of motivation based on:
  Basic needs (e.g. food, sleep, etc.);
  Personal needs (e.g. respect, self-esteem);
  Social needs (e.g. to be accepted as part of a group).

## Slide 50: Human needs hierarchy

## Slide 51: Personality types
The needs hierarchy is almost certainly an over-simplification of motivation in practice.
Motivation should also take into account different personality types:
  Task-oriented people, who are motivated by the work they do. In software engineering.
  Interaction-oriented people, who are motivated by the presence and actions of co-workers.
  Self-oriented people, who are principally motivated by personal success and recognition.

## Slide 52: Personality types
Task-oriented.
  The motivation for doing the work is the work itself;
Self-oriented.
  The work is a means to an end which is the achievement of individual goals - e.g. to get rich, to play tennis, to travel etc.;
Interaction-oriented
  The principal motivation is the presence and actions of co-workers. People go to work because they like to go to work.

## Slide 53: Teamwork
Most software engineering is a group activity
  The development schedule for most non-trivial software projects is such that they cannot be completed by one person working alone.
A good group is cohesive and has a team spirit. The people involved are motivated by the success of the group as well as by their own personal goals.
Group interaction is a key determinant of group performance.
Flexibility in group composition is limited
  Managers must do the best they can with available people.

## Slide 54: Group cohesiveness
In a cohesive group, members consider the group to be more important than any individual in it.
The advantages of a cohesive group are:
  Group quality standards can be developed by the group members.
  Team members learn from each other and get to know each other’s work; Inhibitions caused by ignorance are reduced.
  Knowledge is shared. Continuity can be maintained if a group member leaves.
  Refactoring and continual improvement is encouraged. Group members work collectively to deliver high quality results and fix problems, irrespective of the individuals who originally created the design or program.

## Slide 55: Project Planning activites
Project activities (tasks) are the basic planning element. Each activity has:
  a duration in calendar days or months,
  an effort estimate, which shows the number of person-days or person-months to complete the work,
  a deadline by which the activity should be complete,
  a defined end-point, which might be a document, the holding of a review meeting, the successful execution of all tests, etc.

## Slide 56: Milestones and deliverables
Milestones are points in the schedule against which you can assess progress, for example, the handover of the system for testing.
Deliverables are work products that are delivered to the customer, e.g. a requirements document for the system.

## Slide 57: Tasks, durations, and dependencies
Task | Effort (person-days) | Duration (days) | Dependencies
T1 | 15 | 10 | 
T2 | 8 | 15 | 
T3 | 20 | 15 | T1 (M1)
T4 | 5 | 10 | 
T5 | 5 | 10 | T2, T4 (M3)
T6 | 10 | 5 | T1, T2 (M4)
T7 | 25 | 20 | T1 (M1)
T8 | 75 | 25 | T4 (M2)
T9 | 10 | 15 | T3, T6 (M5)
T10 | 20 | 15 | T7, T8 (M6)
T11 | 10 | 10 | T9 (M7)
T12 | 20 | 10 | T10, T11 (M8)

## Slide 58: Activity bar chart

## Slide 59: Staff allocation chart

## Slide 60: Agile planning

## Slide 61: Agile planning
Agile methods of software development are iterative approaches where the software is developed and delivered to customers in increments.
Unlike plan-driven approaches, the functionality of these increments is not planned in advance but is decided during the development.
  The decision on what to include in an increment depends on progress and on the customer’s priorities.
The customer’s priorities and requirements change so it makes sense to have a flexible plan that can accommodate these changes.

## Slide 62: Agile planning stages
Release planning, which looks ahead for several months and decides on the features that should be included in a release of a system.
Iteration planning, which has a shorter term outlook, and focuses on planning the next increment of a system. This is typically 2-4 weeks of work for the team.

## Slide 63: Software quality

## Slide 64: Software quality
Quality, simplistically, means that a product should meet its specification.
This is problematical for software systems
  There is a tension between customer quality requirements (efficiency, reliability, etc.) and developer quality requirements (maintainability, reusability, etc.);
  Some quality requirements are difficult to specify in an unambiguous way;
  Software specifications are usually incomplete and often inconsistent.
The focus may be ‘fitness for purpose’ rather than specification conformance.

## Slide 65: Software fitness for purpose
Has the software been properly tested?
Is the software sufficiently dependable to be put into use?
Is the performance of the software acceptable for normal use?
Is the software usable?
Is the software well-structured and understandable?
Have programming and documentation standards been followed in the development process?

## Slide 66: Non-functional characteristics
The subjective quality of a software system is largely based on its non-functional characteristics.
This reflects practical user experience – if the software’s functionality is not what is expected, then users will often just work around this and find other ways to do what they want to do.
However, if the software is unreliable or too slow, then it is practically impossible for them to achieve their goals.

## Slide 67: Software quality attributes
Safety | Understandability | Portability
Security | Testability | Usability
Reliability | Adaptability | Reusability
Resilience | Modularity | Efficiency
Robustness | Complexity | Learnability

## Slide 68: Quality conflicts
It is not possible for any system to be optimized for all of these attributes – for example, improving robustness may lead to loss of performance.
The quality plan should therefore define the most important quality attributes for the software that is being developed.
The plan should also include a definition of the quality assessment process, an agreed way of assessing whether some quality, such as maintainability or robustness, is present in the product.

## Slide 69: Quality culture
Quality managers should aim to develop a ‘quality culture’ where everyone responsible for software development is committed to achieving a high level of product quality.
They should encourage teams to take responsibility for the quality of their work and to develop new approaches to quality improvement.
They should support people who are interested in the intangible aspects of quality and encourage professional behavior in all team members.

## Slide 70: Reviews and inspections

## Slide 71: Reviews and inspections
A group examines part or all of a process or system and its documentation to find potential problems.
Software or documents may be 'signed off' at a review which signifies that progress to the next development stage has been approved by management.
There are different types of review with different objectives
  Inspections for defect removal (product);
  Reviews for progress assessment (product and process);
  Quality reviews (product and standards).

## Slide 72: An inspection checklist (a)
Fault class | Inspection check
Data faults | Are all program variables initialized before their values are used? Have all constants been named? Should the upper bound of arrays be equal to the size of the array or Size -1? If character strings are used, is a delimiter explicitly assigned? Is there any possibility of buffer overflow?
Control faults | For each conditional statement, is the condition correct? Is each loop certain to terminate? Are compound statements correctly bracketed? In case statements, are all possible cases accounted for? If a break is required after each case in case statements, has it been included?
Input/output faults | Are all input variables used? Are all output variables assigned a value before they are output? Can unexpected inputs cause corruption?

## Slide 73: An inspection checklist (b)
Fault class | Inspection check
Interface faults | Do all function and method calls have the correct number of parameters? Do formal and actual parameter types match? Are the parameters in the right order? If components access shared memory, do they have the same model of the shared memory structure?
Storage management faults | If a linked structure is modified, have all links been correctly reassigned? If dynamic storage is used, has space been allocated correctly? Is space explicitly deallocated after it is no longer required?
Exception management faults | Have all possible error conditions been taken into account?

## Slide 74: Quality management and agile development
Quality management in agile development is informal rather than document-based.
It relies on establishing a quality culture, where all team members feel responsible for software quality and take actions to ensure that quality is maintained.
The agile community is fundamentally opposed to what it sees as the bureaucratic overheads of standards-based approaches and quality processes as embodied in ISO 9001.

## Slide 75: Reviews and agile methods
The review process in agile software development is usually informal.
In Scrum,, there is a review meeting after each iteration of the software has been completed (a sprint review), where quality issues and problems may be discussed.
In Extreme Programming, pair programming ensures that code is constantly being examined and reviewed by another team member.